|  | Scheduling and Programming Task Force Meeting Minutes Georgia Partnership for Transportation Quality (GPTQ) Consultant Relations Committee (CRC) May 14, 2021 |
| --- | --- |

- Purpose of the task force

  - To improve relations and coordination between GDOT & Consultants and to better understand baseline schedules, creation of those schedules and roles of all involved.

- General Discussion

  - What topics identified in the kick-off meeting should the task force tackle first?

  - Education on how to discuss the GDOT project P6 schedule

  - Identify points of conflict in each GDOT Department and develop solutions

  - Identify breakdowns in communication between consultants and GDOT PMs

  - Revise P6 activity names to clearly identify consultant vs GDOT responsibilities

- Additional Action Items to address

  - Project team education of each office metrics and project milestones

  - Develop a better escalation process for communicating issues/risks to GDOT

  - Elimination of PM development of initial schedules

  - Critical education for timely submittals of NTP Shift Requests/PCRFs and when it’s appropriate to submit

  - Education on PCRF process and identify the GDOT PMs issues with the process in order to develop a more streamlined approach.

  - Education on milestone dates vs activity dates

  - Develop post project schedule evaluation process.

  - Identify points of conflict in each group and develop solutions

  - Identify breakdowns in communication between consultants and GDOT PMs

  - Revise P6 activity names to clearly identify consultant vs GDOT responsibilities

- Meeting Notes

  - GDOT is currently working on being able to export P6 schedules into various formats for consultant use (Microsoft Project, etc.)

  - This will make updating/communicating schedule issues easier with GDOT

  - Consultant PMs received P6 Schedules from GDOT PMs in several different unusable formats (excel, PDF, Word, etc.)  Consultants request one format for consistency

  - Is there a way to identify who owns a P6 activity?  Yes.  SAM (Schedule Activity Matrix)  (See attached).

  - This information should be shared with the consultant community and with each individual consultant PM

  - SAM also has individual P6 activity descriptions

  - Recommend an enhancement of P6 schedule discussions in monthly project status meetings

  - GDOT confirmed that the Schedule Activity Matrix and 411 is not accessible to consultants

  - The GDOT DPM should be part of any P6 schedule conversation if there is an issue

- Meeting Notes

  - Next Task Force meeting TBD