|  | Scheduling and Programming Task Force Meeting Minutes Georgia Partnership for Transportation Quality (GPTQ) Consultant Relations Committee (CRC) August 5, 2021 |
| --- | --- |

- Purpose of the task force

  - To improve relations and coordination between GDOT & Consultants and to better understand baseline schedules, creation of those schedules and roles of all involved.

- General Discussion

  - Discuss task force responses to topics identified in previous meeting

  - Identify points of conflict in each GDOT Department and develop solutions

  - Identify breakdowns in communication between consultants and GDOT PMs

- Meeting Notes

  - Different expectations and lack of communication seem to be the main issues relating to schedule

  - Understanding GDOT expectations is key

  - Successful communication is critical

  - GDOT expects consultant PMs to understand the process

  - GDOT expects consultant PMs to be asking appropriate questions and managing

  - The consultant is responsible for delivery

  - When major schedule issues arise, a root cause analysis should be performed to determine the cause

- GDOT SMEs are overloaded and cannot make the time required to review schedules

- Are GDOT SME’s accountable as a project team member to respond per the P6 schedule?

- To better manage schedules, GDOT and Consultants need to be willing to discuss solutions/options openly

- There are often missing tasks on the P6 schedule that drive schedule (traffic, utilities, etc.)

- Delays in procurement continue to be an issue with schedules

- GDOT SMEs don’t always have project specific information to determine accurate schedules

- PCRF process/procedure and time are a major issue

- PMs tend to avoid PCRFs because of the difficulty to get one approved and the time it takes

- The PCRF process was developed to be difficult.  Then escalation memos were implemented and the PCRF became the formalizing of the schedule change.

- There needs to be better communication between GDOT and Consultant PMs

- PMs need to evaluate schedule milestones monthly, discuss recovery and escalate as need.

- Can we develop a process/procedure that outlines steps to take when a schedule issue arises?

- GDOT and consultant PMs need to agree to the schedule at NTP.  If not, there will be issues throughout the process.

- Consultants are often told they cannot change the schedule

- PMs need to account for a 9-month minimum procurement process

- GDOT is working on a common P6 format that can be shared with Consultants

- A successful project will have PMs on both sides that know PDP schedules and how to drive them

- Consultant PM concerns are often ignored or communicated

- Program Control is mostly involved on the front end and has limited control of schedule after NTP

- It is easy to change a schedule with a PCRF – Program Controls

- Office of Environmental services made great strides over last few years to address environmental schedule challenges.  Environmental consultants are updating TPOR/P6 monthly and directly into GDOT software.  How can the OES model be applied to OPD?

- Next Meeting Focus

  - Discuss developing updated PCRF procedure

  - Communication/Expectations

  - Discuss training opportunities

- Identify differences in schedule maintenance for different programs

  - Traffic, Bridge, Capital Projects, etc.

- Summary of Issues Identified by task force

  - Project team education of each office metrics and project milestones

  - Develop a better escalation process for communicating issues/risks to GDOT

  - Elimination of PM development of initial schedules

  - Critical education for timely submittals of NTP Shift Requests/PCRFs and when it’s appropriate to submit

  - Education on PCRF process and identify the GDOT PMs issues with the process in order to develop a more streamlined approach.

  - Education on milestone dates vs activity dates

  - Develop post project schedule evaluation process.

  - Identify points of conflict in each group and develop solutions

  - Identify breakdowns in communication between consultants and GDOT PMs

  - Revise P6 activity names to clearly identify consultant vs GDOT responsibilities

- Next Meeting

  - Next Task Force meeting TBD